## Slide 1: To Special
“AUTISM IS NOT DISABILITY, IT’S A DIFFERENT ABILITY”

## Slide 2: Group Members
Maliha Noushin Raida (170042001)
Nawshin Ulfat (170042081)
Zannatun Naim Sristy (170042043)

## Slide 3: Big Concept

## Slide 4
A
u
t
i
s
m

## Slide 5
Connect the autistic children with doctors and educators
Explore the hidden talent of autistic children
Advocacy for accepting autism
A social network based website to

## Slide 6: Requirements
UI Design
( HTML, CSS )
Local Host
( APACHE )
Backend
( PHP, JavaScript )
DataBase
( MySQL )
Version Control
( GitKraken )

## Slide 7
Family
Users
Doctor
Educator
Everyone

## Slide 8: Original plan(feature based)
Share post
Message
Report post
Post categorization
Four types of profile
Create account

## Slide 9
Current Features
Post Report
Notification
Post Categorization
Post Share
Message
Account Creation
Four types of Profile
Post Like & Comment
Search
Follow &
Friend
Main Admin
Promised feature
Additional feature

## Slide 10: Compare Changes(design based)
Original design | Current design
Fetching Four types of user’s detail after sign up pages. | Update Four types of user’s detail in about pages.
Post photos from post share. | Post photo from photo share which is different form post share section.
Page designed for autistic child. | Page designed for autistic child’s family member.

## Slide 11
UI design
Modification
Localhost
Backend
Database
UI design
March 25,2019
April
10,2019
April 30,2019
May
5,2019
May
10,2019
Create account
Database modifications & Post share
Main Admin & Post report
Search & Four types of profile
Notification & Follow & Friend
Message & Like & Comment
Post categorization & Testing
June
13,2019
June
10,2019
June
5,2019
Proposed Working Plan
Actual Working Plan

## Slide 12: Limitations
We don’t consider the reasons of report.
Password recovery.
Post save.

## Slide 13
Project Demonstration

## Slide 14: Challenges And Overcome
Four types of user’s profile and about
Build php file for each type of user.
Create table for each type of user.
Condition based location redirecting.
View post
Create table and showing post as the data of table.
Database Creation
Had to create, update & drop a single table for many times to get the final database.

## Slide 15: Challenges And Overcome
Post categorization
Create Manual priority list of post for each type of user.
Photo posting
Use of different php functions learn from tutorials.
Use of different images on basis of conditions.
Unseen follow, message & notification number pop up in the header

## Slide 16: Future Goals
Sign up with Google & Facebook
News on home for users without account
Validation check of educator & doctor.
Share post with other social media

## Slide 17: Thanks!